# Ref. no. 281781/2020-ČRA

# AMENDMENT NO. 2

TO CONTRACT Ref. No. 281563/2019-ČRA

Between

Contract Owner: 	Czech Republic – Czech Development Agency

Represented by: 			Mrs. Štěpánka Litecká – Director

Registered office: 			Nerudova 3, 118 50 Prague 1

Contact person:  			XXXXXXXXXXX

Phone.: 				XXXXXXXXXXX

E-mail: 				XXXXXXXXXXX

Company ID no.:			75123924

Bank connection: 	Czech National Bank, Na Příkopě 28, Prague 1, Czech Republic

Account number: 			0000 – 72929011/0710

(hereafter “CzDA“)

and

Supplier: 				HY-Engineering PLC

Represented by:			Mr. Henok Tsegaye Tadese – General Manager

Registered office:	Hawassa city, Tabore sub city, Hitata kebele, P.O. Box 538

Tax ID no.:	0057735915

Bank connection: 	Berhan International Bank (S.C.), Hawassa Branch, P.O. Box 387, Code 1110

Account number: 			1130060024605

SWIFT code: 	BERHETAA

Contact person: 	XXXXXXXXXXX

Phone:				XXXXXXXXXXX

E-mail:				XXXXXXXXXXX

(hereafter the „Supplier“)

## Introductory provisions

The Supplier and the Czech Development Agency (CzDA) have entered into the mandate contract on the 18th of December 2019, contract no. 281563/2019-ČRA, (hereafter “Contract”). In the Contract, the Supplier has undertaken to perform the mandate of expert consultations in the framework of the public contract “Establishment of Sustainable Drinking Water Supply System in Hawassa Zuriya woreda”.

## Subject matter of the amendment

- Due to an unexpected extension of the construction works in need of supervision, the Supplier and the CzDA have agreed on prolonging the mandate by the necessary number of months (three) and thus increasing the contract price. To that end, both parties have agreed on changing the provisions of the Articles 3 and 4 of the Contract as follows:

- duration

### The supervision will be carried out twice a month (i.e. delivering two reports) for a total of 10 working days each month, except for the last month of construction when only one inspection shall be carried out. This Contract is valid for the whole period of construction while the expected duration of construction works is 9 months. CzDA is entitled to set out individual deadline for each task.

- contract price

  - The parties have agreed that CzDA shall pay the Supplier for the performance of the mandate remuneration in the amount of USD 1391,50 per 1 site inspection and respective report, including VAT. So agreed remuneration also covers all the costs arising for the Supplier in connection with the performance of the mandate. The expected total of site visits over the course of 9 months stands at 17, hence total remuneration of USD 23 655,5 shall be paid.

  - The Supplier shall send to the CzDA request for payment accompanied by invoice issued by the Supplier after each month of fulfilling the mandate. The request shall always be accompanied by a final version of monthly report from the inspection, including photographic documentation and description of the respective activities conducted, which was approved by CzDA. The request for payment for each month shall be submitted to CzDA and approved by the CzDA before the payment will be processed. CzDA reserves its right to request clarification of the activities listed in the report before processing the payment.

  - In the invoice the Supplier shall state the project code ET-2018-080-FO-14030/2.

  - The maturity period is 21 days from the delivery of the invoice to CzDA. The date of payment means the day when the payment is subtracted from the CzDA’s account. The invoice must have all the essentials required of such document. CzDA may return an invoice to the Supplier within the maturity date without making any payment if the invoice contains incorrect data.

  - The payments will only be processed in USD.

  - Figures in the Supplier’s invoices will be in USD.

  - The above-mentioned amounts will be paid only by bank transfer to the following account opened in the name of the Supplier:

Bank connection: 	Berhan International Bank (S.C.)

Hawassa Branch, P.O. Box 387, Code 1110

Account No.: 	1130060024605

SWIFT code: 	BERHETAA

## Final provisions

- Other parts of the Contract remain unchanged.

- This Amendment shall come into force and take effect on the day of its publishing in the contracts register.

- This Amendment is signed in three counterparts in English language. The CzDA receives two counterparts, the Supplier receives one counterpart.

For and on behalf of the CzDA    			          For and on behalf of the Supplier

Signed in Prague on   ………….....				Signed in Hawassa  on  ……….....

……………………………………..				…………………………………….

Mrs. Štěpánka Litecká                                                           Mr. Henok Tsegaye Tadese,

Director	General Manager