# Appendix 3

|  | PRODEX EXPERIMENT ARRANGEMENT CHANGE NOTICE |  |
| --- | --- | --- |
| PEA: 4000131428 CN No: 1 Institute: Institute of Plasma Physics of the Czech Academy of Sciences (IPP) Project: Manufacturing and testing of the ARIEL optical and opto-mechanical common optics |  |  |
| Title of area affected: - Financial Plan |  | Article(s) of the Arrangement: 2 Initiator of change: ESA |
| Description of change: - Manpower cost reshuffling from 2021 to next years. |  |  |
| Reason for change Two major impacts occurred in 2021 that resulted in manpower cost moved from 2021 to next years. - The first impact is COVID-19 restriction that influenced the realisation effectiveness of running activities (up to three months delays). - The second impact is the change of some requirements (R-COM-0020,0240,0440), which resulted in series of production trials and new polishing method developments that have directly influenced the start date of the follow-up activities. |  |  |
| Funds: Cost Neutral See updated Financial Plan in annex. Total amount LoL including present CN: 1.445.717 EURO |  |  |
| Effect on other Arrangement provisions: N/A |  | Commencement of Term: 04/01/2021 End of Term: 31/03/2025 |
| Institute |  |  |
| Institute’s representative(s): Radomír Pánek |  | Date |
| ESA |  |  |
| PRODEX Office representative(s): J.P. Halain V. Dowson M. Lazerges |  | Date |

# FINANCIAL PLAN

# Project Name: Manufacturing and testing of the ARIEL optical and opto-mechanical common optics

Institute of Plasma Physics of the Czech Academy of Sciences (TOPTEC)

# Starting date: 04/01/2021	Ending date: 31/03/2025

# Table 1: Institute Costs in Euro

Exhibits:

For information: Items to be purchased by ESA on behalf of the Institute:

N/A (No change)

Exhibit A to Table 1: Travel plan

N/A (No change)

Exhibit B to Table 1 - Items purchased by the Institute.

N/A (No change)

Exhibit C to Table 1 – Miscellaneous costs.

N/A (No change)

For information only

Table 2: Items to be purchased via ESA (above 5 000 Euro)

N/A (No change)

# Page intentionally left blank