Amendment No 1

to the Purchase contract

Concluded on March 31st 2021 by and between:

- Institute of Physics of the Czech Academy of Sciences, public research institution

with its registered office at: Na Slovance 2, Praha 8, PSČ: 182 21

registration No.: 68378271

enrolled in the Register of public research institutions kept by MEYS

represented by: RNDr. Michael Prouza, PhD. – director

(“Client”); and

- ATEKO a.s.

with its registered office at: Resslova 956/13, 500 02 Hradec Králové

registration No.: 60108991

enrolled in the commercial register kept by Krajský soud Hradec Králové, item B 1035

represented by: 	Mgr. Blanka Kropáčová Kalcsová, BOD Chairman

Ing. Tomáš Nosek, BOD Vicechairman

(“Supplier”).

(The above specified purchase contract hereinafter as “Contract”, this amendment as “Amendment”, Client and the Supplier jointly as “Parties”.)

# contract modifications

## Art. 7.2 of the Contract is hereby cancelled and replaced with the following new wording:

## “The Supplier shall complete the performance under this Contract, i.e. complete the Object of Purchase including all related activities (mainly installation, integration and verification) and requested documentation, no later than on November 25th 2022.”

# Final provision

## This Amendment shall be valid on the date of the signature of both Parties and effective on the date of its publication in the Register of contracts according to special legal regulation.

in witness whereof attach Parties their signatures:

Client

Signature: 	_______________________

Name: 		RNDr. Michael Prouza, PhD

Position: 	Director

Supplier

Signature: 	_______________________

Name: 		Mgr. Blanka Kropáčová Kalcsová

Position: 	BOD Chairman

Signature: 	_______________________

Name: 		Ing. Tomáš Nosek

Position: 	BOD Vicechairman