Contract No. 02264S/16/03

with

Ustav fyziky plazmatu AV CR, v. v. i.

P2-NEO-X

NEO Survey Telescope Procurement, Development and Acceptance of Full-Scale Integrated Prototype (NEOSTED)

Aspherical lenses  and Telescope OGSE tools

C O N T R A C T

Between:

CGS S.p.A. - Compagnia Generale per lo Spazio

(hereinafter called “CGS”),

whose Registered Office is at:
Via Gallarate, 150

20151 Milano (MI) – ITALY

represented by Mr. Roberto Aceti, its Managing Director and Mr. Giovanni Prandini, its CFO,

of the one part,

and:

Ustav fyziky plazmatu AV CR, v. v. i. (Institute of Plasma Physics of the CAS)

(hereinafter called “the Contractor” or “IPP”),

Whose Registered Office is at:

Za Slovankou 1782/3

182 00 Praha 8

Czech Republic

Represented by Mr. Radomir Panek, Ph.D., its Director

of the other part,

the following has been agreed:

TABLE OF CONTENTS:

ARTICLE 1 - SUBJECT OF THE CONTRACT – APPLICABLE DOCUMENTS	3

ARTICLE 2 - DELIVERY	4

ARTICLE 3 - PRICE & PAYMENT	5

ARTICLE 4 - ITEMS PRODUCED OR PURCHASED UNDER THE CONTRACT – FIXED ASSETS	7

ARTICLE 5 - COMPLEMENTS AND AMENDMENTS TO THE GCC	9

ARTICLE 6 - COMPLIANCE WITH REQUIREMENTS, REGULATIONS AND POLICIES (if applicable)	15

ARTICLE 7 - ADDITIONAL SPECIAL CONDITIONS	16

APPENDIX 1: PAYMENT PLAN AND ADVANCE PAYMENT(S) AND OTHER FINANCIAL CONDITIONS	1

APPENDIX 2: STATEMENT OF WORK	1

APPENDIX 3: STANDARD REQUIREMENTS FOR MANAGEMENT, REPORTING, MEETINGS AND DELIVERABLES	1

APPENDIX 4: CONTRACT CHANGE NOTICE	1

APPENDIX 5: HEALTH, SAFETY AND SECURITY REGULATIONS	1

(if applicable)	1

APPENDIX 6: ESA POLICIES ON THE USE OF ESA COMMUNICATION FACILITIES (if applicable)	2

SUBJECT OF THE CONTRACT – APPLICABLE DOCUMENTS

Subject of the Contract

With Contract n. 40001165667/16/D/MPR dated 17 th February 2016 between the European Space Agency (hereinafter referred as to the “Agency”) and CGS, CGS undertook to provide to the Agency the Survey Telescope Procurement, Deployment and Acceptance of Full Scale Prototype (here in after referred as to the “Project”).

In the Frame of the Project, the Contractor, as further described in the Statement of Work (herein referred to as SOW) in Appendix 2, undertakes to deliver a set of Aspherical Lenses and a set of OGSE tools, as described herein.

Applicable Documents

The work shall be performed in accordance with the following documents, listed in order of precedence, in case of conflict:

- The Articles of this Contract and its Appendix 1 (Payment Plan and Advance Payment(s) and other Financial Conditions) and Appendix 4 (Contract Change Notice) and Appendix 5 (ESA Health, Safety and security Regulations) and Annex 6 (ESA Policies on the use of Communication Facilities);

- The General Clauses and Conditions for ESA Contracts (herein referred to as GCC), reference ESA/REG/002 rev.2 not attached hereto but known to both Parties and available on http://emits.sso.esa.int/emits/owa/emits.main – “reference documentation” – “administrative documents”, as amended by this Contract;

- Appendix 2 hereto: The Statement of Work, reference NEOSTED-WS-CGS-004, issue 1, dated 11/07/2016;

- Appendix 3 hereto: The Standard Requirements for Management, Reporting, Meetings and Deliverables and its Annex A: Layout for Contract Closure Documentation;

CGS- IPP Preliminary Authorization To Proceed (PATP) Ref. 94004 dated 01st march 2016 (not attached hereto but known by both Parties) is superseded by the present Contract.

DELIVERY

Place and Dates of Delivery

Documents

The Contractor shall, during the performance of this Contract, deliver all documentation and reports specified in Appendix 2, in the required number of paper copies and in an electronic file. These shall be sent to CGS’ Technical Officer mentioned in Article 5, Clause 5, Sub-Clause 5.1 a) of the Contract, unless otherwise specified, in accordance with the following specific provisions:

The draft versions of the final documents as defined in Appendix 2 shall be submitted for approval, in electronic format, to CGS' Technical Officer not later than the delivery dates specified in such Appendix 2.

The finalised versions thereof shall be issued not later than four (4) weeks after the approval of the draft versions, as follows:

in two (2) paper copies and in two (2) copies on CD-ROM to CGS’ Technical Officer  and

Software

Not applicable

Hardware

The hardware specified in Appendix 2 shall be delivered to CGS’ Technical Officer, not later than the delivery dates specified in such Appendix 2.

Contract Closure Documentation

The Contract Closure Documentation (Appendix 3, Annex A) shall be delivered in one (1) set of documentation each to CGS’ non later than the time of submitting the invoice(s) for the final settlement.

Meetings

Meetings, reviews and the Final Presentation shall be held as specified in the applicable documents listed under Article 1 above on dates and venues to be agreed between the parties, if not already defined in Appendix 2.

PRICE & PAYMENT

Price

The price of this Contract amounts to:

283.919,00 EUR

(Two hundred eighty three thousand Nine hundred nineteen EURO),

The type of price is the following:

A Firm Fixed Price as defined in Section 2.1 of Annex II to the GCC.

The above amount does not include any taxes or duties in the Member States of the Agency.

The price is deemed to include all applicable fees for licences to be purchased and delivered in the frame of the Contract. The price is further deemed to include any and all licence fees payable according to Clause 43.7 of the GCC.

The price is Delivered Duty Paid for all deliverables, exclusive of import duties and VAT in accordance with the INCOTERMS 2010, to the addressee(s) specified in Article 5, Clause 5, Sub-Clause 5.1 a) of the Contract. Reference to INCOTERMS in this provision is exclusively for the purpose of price definition.

Payment

3.2.1 General Provisions

The Payment Plan and other financial conditions applicable to this Contract are specified in Appendix 1 hereto.

In the event that the achievement of a milestone is delayed but the milestone is partially met at the milestone planning date foreseen, CGS/the Agency may as an exception, effect a payment against an approved confirmation of the partially achieved milestone, not exceeding the value of the work performed at the date of payment.

Payments shall be made within thirty (30) calendar days of receipt at CGS’ office  of the documents listed and fulfilment of the requirements as specified in Articles – 3.2.2 below. Only upon fulfilment of the latter requirements and written authorisation to invoice sent from an authorised CGS’ representative shall the invoice be regarded as due by CGS.

CGS shall credit the account of the Subcontractor within fifteen (15) calendar days upon receipt of the related payment corresponding to ESA-CGS Contract from the Agency.

Payments shall be made by CGS in EURO to the account specified by the Contractor. Such account information shall clearly indicate the IBAN (International Bank Account Number) and BIC/SWIFT (Bank Identification Code).

Any special charges related to the execution of payments will be borne by the Contractor.

Any questions concerning the latest status of due invoices can be addressed to CGS’ Contract Officer.

If applicable, invoices shall separately show all due taxes or duties.

Invoices submitted by the Contractor, which are free of VAT due to the applicable national law, shall make reference to the relevant piece of national legislation.

CGS/The Agency reserve the right to visit the Contractor’s premises and ascertain the progress of the work being performed under the Contract, prior to making the progress payment concerned.

3.2.2 Requirements for Advance Payment Request (APR) and invoices being regarded as due:

Advance Payment:

APR: to be submitted after signature of this Contract by both Parties

Progress Payment:

Milestone Achievement Confirmation (MAC) (hereinafter referred to as “confirmation”) with supporting documentation. The supporting documentation shall justify the actual achievement of the milestone (s) as defined in the Payment Plan specified in Appendix 1 hereto;

Invoice(s).

Final Settlement:

Milestone Achievement Confirmation (MAC) with supporting documentation. The supporting documentation shall justify the actual achievement of the milestone (s) as defined in the Payment Plan specified in Appendix 1 hereto;

Invoice(s);

Receipt and/or acceptance, by CGS/the Agency, of all deliverable items, of the services to be rendered and other obligations to be fulfilled, in accordance with the terms of this Contract;

The Contract Closure Documentation using the template provided in Appendix 3, Annex A.

ITEMS PRODUCED OR PURCHASED UNDER THE CONTRACT – FIXED ASSETS

The following provisions apply to any items other than those items which fall within the scope of Article 2 of the Contract.

The title to the property of any items produced under the Contract, including electronic components, special jigs, tools, test equipment, and which are paid for under the Contract, with an individual or batch value in the national currency equivalent to, or above 5,000 Euro, shall pass to the Agency unless otherwise decided by the Agency.

In view of the above, all such items are to be delivered to the Agency at the end of the Contract unless otherwise decided in accordance with Article 4.4. below. They may also be delivered at an earlier stage if so requested by the Agency where this will not cause a problem to the Contractor in completing the work specified in the Contract.

The Contractor shall maintain an inventory of all such items (called “Contract Inventory”) and shall mark those items as falling under this Article of the Contract.

The inventory shall be updated and made available to CGS/the Agency during the execution of the Contract. A final issue of that inventory shall be submitted with the final contractual deliverables as foreseen in Appendix 3, Annex A, Table 2.1.2.

If that inventory also includes any of those items which fall within the scope of Article 2 of the Contract, these items are to be clearly set apart.

Upon completion of the work specified in the Contract, the Agency shall take decisions regarding the final destination and the final owner of each of the items listed in the Contract Inventory, apart from those which are governed by the provisions of Article 2.

The Agency shall be free to choose amongst the following options with respect to final destination and final owner:

- the right to claim delivery to the Agency and transfer of ownership – with issue of appropriate instructions concerning packing and shipment (at the Contractor’s expenses),

- the right to claim transfer of ownership and to negotiate with the Contractor a loan agreement if the Contractor is interested in keeping and using an item that the Agency wants to acquire without delay, with loan conditions making the Contractor responsible for the custody, the delayed delivery and the risks involved (at the Contractor’s expenses),

- the right to extend the custody of an item to the Contractor (for instance: as a protection measure for further work contracted by the Agency) and to postpone its delivery to the Agency and the associated transfer of ownership – on conditions to be negotiated,

- the renunciation of any rights to claim delivery and to claim transfer of ownership, leaving definitively the item in the possession and in the ownership of the Contractor, with or without financial compensation for the Agency (e.g. repurchase by the Contractor) and with or without special instruction,

- the right to request the Contractor to dispose of an item on conditions to be negotiated.

The decisions taken by the Agency shall lead to instructions or negotiations, as the case may be.

The Contractor shall comply with the Agency’s instructions and with the agreements referred to in Article 4.4 above.

This process will be recorded as per the relevant part of the Contract Closure Documentation.

COMPLEMENTS AND AMENDMENTS TO THE GCC

The General Clauses and Conditions for ESA Contracts apply to this Contract with the following complements and amendments. Provisions of the GCC not mentioned in this Contract shall apply unchanged.

##### PART I: CONDITIONS APPLICABLE TO ESA CONTRACTS

CLAUSE 5: THE PARTIES’ REPRESENTATIVES

Sub-Clause 5.1: CGS’ Representatives

CGS’s representatives are:

a)	Mr. Lorenzo Cibin for technical matters or a person duly authorised by him/her (“Technical Officer”).

All correspondence for technical matters will be addressed as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name | Lorenzo Cibin | Mr. Michele Benvenuti |
| Telephone No. | +39 0238048251 |  |
| Fax No. | +39 023086458 |  |
| e-mail address | lcibin@cgspace.it |  |
| Mail Address | CGS S.p.A. Compagnia Generale per lo Spazio Via Gallarate 150, 20151 Milano Italy |  |

b)	Mr. Michele Benvenuti for contractual and administrative matters or a person duly authorised by him/her (“Contracts Officer”).

All correspondence for contractual and administrative matters (with exception of invoices as mentioned in Article 3.2) will be addressed as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name | Michele Benvenuti | sprodanova@cgspace.it gfumagalli@cgspace.it |
| Telephone No. | +39 0238048359 |  |
| Fax No. | +39 023086458 |  |
| e-mail address | mbenvenuti@cgspace.it |  |
| Mail Address | CGS S.p.A. Compagnia Generale per lo Spazio Via Gallarate 150, 20151 Milano Italy |  |

Sub-Clause 5.2: The Contractor’s Representatives

The Contractor’s representatives are:

a)	Mr. Radek Melich for technical matters or a person duly authorised by him (“Technical Officer”).

All correspondence for technical matters will be addressed as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name | Mr. Radek Melich | Petra Horodyska +420 487 953 902 +420 481 322 913 horodyska@ipp.cas.cz Sobotecka 1660 511 01 Turnov Czech Republic |
| Telephone No. | +420 776 783 952 |  |
| Fax No. | +420 481 322 913 |  |
| e-mail address | melichr@ipp.cas.cz |  |
| Mail Address | Sobotecka 1660 511 01 Turnov Czech Republic |  |

b)	Mr. Vít Lédl for contractual and administrative matters or a person duly authorised by him (“Contracts Officer”).

All correspondence for contractual and administrative matters will be addressed as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name | Vit Ledl | Jana Kovačičinová +420 481 953 915 +420 481 322 913 kovacicinova@ipp.cas.cz Sobotecka 1660 511 01 Turnov Czech Republic |
| Telephone No. | +420 721 315 314 |  |
| Fax No. | +420 481 322 913 |  |
| e-mail address | ledl@ipp.cas.cz |  |
| Mail Address | Sobotecka 1660 511 01 Turnov Czech Republic |  |

CLAUSE 9: KEY PERSONNEL

The Contractor’s key personnel is listed here-below

| Function | Name | Affiliation | Telephone | E-mail |
| --- | --- | --- | --- | --- |
| Project Manager | Radek Melich | TOPTEC | +420 776 783 952 | melichr@ipp.cas.cz |
| PA Manager | Petra Horodyska | TOPTEC | +420 731 245 672 | horodyska@ipp.cas.cz |
| Mechanical Engineer | Luboš Sajfrt | TOPTEC | +420 487 953 901 | sajfrt@ipp.cas.cz |
| Metrology Engineer | Pavel Psota | TOPTEC | +420 606 647 517 | psota@ipp.cas.cz |
| Coating Engineer | Jan Václavík | TOPTEC | +420 608 043 898 | vaclavik@ipp.cas.cz |
| Contract Officer | Jana Kovačičinová | TOPTEC | +420 487 953 915 | kovacicinova@ipp.cas.cz |

CLAUSE 10: SUB-CONTRACTS

No subcontracts are foreseen.

CLAUSE 11: CUSTOMER FURNISHED ITEMS (CFI)

It is not foreseen that the Agency will make any items available to the Contractor in accordance with Clause 11 of the GCC.

CLAUSE 12: ITEMS MADE AVAILABLE BY THE AGENCY

It is not foreseen that the Agency will make any items available to the Contractor in accordance with Clause 12 of the GCC.

CLAUSE 13: CHANGES

The Contract Change Procedure and the template of a Contract Change Notice (CCN) is attached hereto as Appendix 4.

Only changes agreed in accordance with this procedure are deemed valid changes of the Contract.

CLAUSE 15: HANDLING, PACKING AND TRANSPORT, TRANSFER OF OWNERSHIP AND RISK

The following provision is added as Sub-Clause 15.3.6 of the GCC:

15.3.6 	Should in the execution of the Contract a need arise to provide CGS/the Agency with information which is subject to export control laws and regulations, the Contractor shall secure that such information is only passed on to CGS/the Agency in accordance with the provisions of such export control laws and regulations.

CLAUSE 16: ACCEPTANCE AND REJECTION

16.1 	Acceptance of Documentation and Reports

As regards Documentation and reports, should  CGS’ Technical Officer not accept the deliverables from the Contractor, he shall so inform the Contractor with the relevant justification. If no decision has been notified to the Contractor within one (1) month of receipt by CGS of the deliverables, such deliverable shall be considered as having been accepted.

16.2	Acceptance of Software and Hardware

The acceptance of Software and Hardware shall be run in accordance with paragraph 4.11 of Appendix 2 and as further detailed here below.

Provisional Acceptance

The Contractor shall present the deliverable items (including associated documentation) to CGS for provisional acceptance as specified in Appendix 2, paragraph 4.11 thereto.

The provisional acceptance tests shall be run in accordance with the approved version of the Acceptance Test Plan to be submitted by the Contractor and approved by the CGS. The content of and the period required for the performance of the provisional acceptance tests shall be stated in the Acceptance Test Plan.

On satisfactory completion of the tests, a certificate of provisional acceptance shall be prepared by the Contractor and submitted to CGS’ Technical Officer who shall have one (1) month to sign off the document, reject the delivery or to make reservations. If no decision has been notified to the Contractor within one (1) month of receipt by CGS of the provisional acceptance certificate, the deliverable item shall be considered as having provisionally accepted.

Rejected items must be rendered compliant to Appendix 2, at the Contractor’s expense, and re-presented for provisional acceptance within the time scale fixed in writing by CGS.

Final Acceptance

The objective of the final acceptance testing is to establish whether the deliverable items are complete and meet performance, reliability and availability requirements as stated in Appendix 2, paragraph 4.11 thereto.

The period during which the final acceptance testing is made, is the final acceptance or checkout period. It shall commence immediately after the Agency has issued the System certificate of provisional acceptance and shall run for a period of not more the three (3)  months. On satisfactory completion of the final acceptance test, and receipt of the System Final Acceptance Certificate from the Agency, CGS’ Technical Officer shall issue a Certificate of Final Acceptance.

Rejected items  must be rendered compliant to Appendix 2, at the Contractor’s expense, and re-presented for final acceptance within the time scale fixed in writing by CGS.

16.3	General provisions applicable to the acceptance of Documentation, reports and software

16.3.1	Cost incurred in connection with Acceptance Procedures

The Contractor shall fix all errors and non-compliances during both  the period of provisional acceptance tests and the checkout period. The related costs incurred shall be borne by the Contractor.

16.3.2	Assistance by other Contractors in the Acceptance Process

CGS/the Agency reserves the right to use the services of another contractor or contractors to assist it in the acceptance process. Such contractor(s) shall be entitled to access all applicable information, data and tests performed on any deliverable item as well as the Contractor’s premises.

16.3.3	The above shall not affect the rights of CGS/the Agency resulting from Clause 32.

16.3.4	Scope of Acceptance

The scope of any acceptance under this Contract shall be limited to the technical aspects of the deliverables and services. Compliance with legal and contractual aspects, including in particular those described in this Contract, shall not be subject of any acceptance so that acceptance shall not affect the Contractor’s obligations in this regard.

16.3.5	The places of acceptance shall be as specified in Appendix 2.

CLAUSE 17: PENALTIES/INCENTIVES

Penalties for late delivery do not apply. The Contractor shall not apply penalties to its Subcontractors (if any).

CLAUSE 22: WARRANTY PERIOD

Warranty shall start at Telescope System Factory Acceptance Test and will run for a period of 12 (twelve months)

CLAUSE 27: PRICING

Sub-Clauses 27.3 and 27.4 do not apply, unless in case of termination as per Clause 30 of the GCC.

CLAUSE 34: APPLICABLE LAW

The substantive law referred to in Clause 34 of the GCC is the law of Italy. The scope of its applicability is as laid down in the said Clause of the GCC.

CLAUSE 35: DISPUTE RESOLUTION

The arbitration proceedings referred to in Clause 35 of the GCC shall take place in Milano, Italy.

##### PART II: CONDITIONS CONCERNING INTELLECTUAL PROPERTY RIGHTS FOR ESA STUDY, RESEARCH AND DEVELOPMENT CONTRACTS

For the purpose of this Contract:

Part II, Option A of the GCC shall apply, as modified by the special provisions below.

The free licenses provided for the benefit of ESA in the present Contract and in Part II of the GCC, shall be deemed granted through signature of the present Contract and its Appendix 5, without the need to implement a further license.

The following provisions are added:

CLAUSE 36: GENERAL

The following provision is added to Sub-Clause 36.2 of the GCC:

The term “documentation” as defined in Annex IV to the GCC shall be interpreted to also include data files, CAD files, EXCEL files and similar electronic files, which shall not be considered as “software” in the sense of Clause 42 of the GCC.

The electronic files containing these items shall be delivered to the Agency in the format agreed with CGS Technical Officer.

CLAUSE 37: INFORMATION TO BE PROVIDED

The following provision is added to Sub-Clause 37.2 of the GCC:

The Contractor shall not mark any documents as “Proprietary Information” unless agreed in advance with CGS/the Agency. Any request from the Contractor shall be submitted accompanied by an appropriate justification.

CLAUSE 38: DISCLOSURE

The following provision is added to Sub-Clause 38.2 of the GCC:

The access rights granted to the Agency’s employees under Sub-Clause 38.2 of the GCC are hereby extended to Contractor staff hired by ESA to provide technical, management, legal or administrative support to ESA as long as they have signed an engagement of confidentiality.

CLAUSE 42: SOFTWARE

Not applicable

CLAUSE 43: BACKGROUND INTELLECTUAL PROPERTY RIGHTS

In pursuance of the requirements of Clause 43.1 of the GCC, the following is recorded:

In view of the objectives of this Contract, the Contractor will not make use of any Background Intellectual Property.

COMPLIANCE WITH REQUIREMENTS, REGULATIONS AND POLICIES (if applicable)

The Contractor shall comply with all applicable legal and administrative requirements and regulations, including the relevant policies of the Agency, and shall indemnify CGS/the Agency from any claims in case of the Contractor’s non-compliance with these requirements, regulations or policies.

Also, the Contractor shall indemnify and render CGS/The Agency free from any claims or complaints concerning any fines, taxes, excises or assessments from the execution of the Contract.

With regard to the first paragraph of this Article 6, the relevant policies of the Agency shall not be construed to be limited to solely the ESA Health, Safety and Security Regulations and Policies on the use of ESA Communication Facilities attached respectively hereto in Appendices 7 and 8. The Contractor is obliged to inform himself regularly of the Agency’s policies applicable  at the relevant sites of execution of the Contract and in relation to the subject services of this Contract.

ADDITIONAL SPECIAL CONDITIONS

7.1	Continuing Rights and obligations under the Contract

Completion or termination of the present Contract shall not affect the Parties’ continuing rights and obligations regarding any relevant provision of this Contract, in particular but not limited to, those relating to Article 5 Clause 6, 11, 12 and 17, as well as Chapter IV, V, VI and IX and Part II of the GCC as modified by this Contract and Article 4 (Items produced or purchased under the Contract) of this Contract.

7.2	Special Provisions

Should any part or provision of this Contract be determined to be prohibited, or rendered void or unforceable, by any legislation or other cause, the remaining terms and conditions of the Contract shall be interpreted in an equitable manner in order to maintain the balance of the Parties’ respective obligations. The validity and enforceability of the Contract as a whole shall not be affected.

The waiver by either Party hereto of its rights under this Contract in respect of any breach, default or omission by the other in the performance or observance of any term or provision of this Contract, shall neither be deemed nor imply a waiver of its rights in respect of any other breach, default or omission by the other.

Done in two originals, one for each Party to this Contract,

| In: Praha |  | In: Milan |
| --- | --- | --- |
| On: |  | On: |
| For IPP |  | CGS S.p.A. Compagnia Generale per lo Spazio |

---------------------------------------------		     --------------------------------------------------

Mr. Radomir Panek, Ph.D.		    Mr Roberto Aceti

Director			 			     Managing Director

---------------------------------------------

Mr Giovanni Prandini

CFO

SPECIFIC APPROVAL

The Contractor certifies that he specifically approves the following Clauses of the General Conditions, ESA/REG/002:

Clause 7:	Transfer of the Contract

Clause 10:	Sub-Contracts

Clause 18:	Damage to Staff and Goods

Clause 19:	Liability for consequential Damages during the Execution of the Contract

Clause 20:	Liability after Acceptance

Clause 24:	Disclosure and Use of Classified Information by the Contractor

Clause 25:	Infringements of the Law

Clause 26:	Infringements of Third Party Rights

Clause 30:	Termination - General Rule

Clause 32:	Termination with Fault of the Contractor

Clause 33:	Termination in Special Cases

On behalf of the Contractor,

on this day	…………………

………………….

# APPENDIX 1: PAYMENT PLAN AND ADVANCE PAYMENT(S) AND OTHER FINANCIAL CONDITIONS

| Milestone (MS) Description | Schedule Date | Payments from CGS to Contractor In EURO | % |
| --- | --- | --- | --- |
| MS-0: ATP date 01/03/2016 | T0 | 28.391,90 | 10% |
| MS-1: Delivery of Detailed Specification of Alignment Aid System (AAS) and Collimator; Delivery of Detailed Design of 630mm Collimator | T0+5m | 70.979,75 | 25% |
| MS-2: Successful FAT of 2 Sets of 4 Aspheric Lenses S/S and Alignment Aid | T0+8m | 56.783,80 | 20% |
| MS-3: Successful FAT of 3 Sets of 4 Aspheric Lenses S/S | T0+9m | 28.391,90 | 10% |
| MS-4: Collimator Manufacturing Integration, Test and Acceptance | T0+12m | 56.783,80 | 20% |
| MS-5: Telescope system FAT and Start of 1 year warranty | T0+17m | 14.195,95 | 5% |
| MS-6: On-site support for final test and integration | T0+22 | 14.195,95 | 5% |
| MS-7: End of one year warranty | T0+29 | 14.195,95 | 5% |
| TOTAL |  | 283.919,00 | 100% |

# APPENDIX 2: STATEMENT OF WORK

# APPENDIX 3: STANDARD REQUIREMENTS FOR MANAGEMENT, REPORTING, MEETINGS AND DELIVERABLES

This document contains the standard requirements for Management, Reporting, Meetings and Deliverables for contracts to be placed by the Agency. The applicable Statement of Work (Appendix 2 to the Contract) refers to the present document, and identifies requirements which are not applicable, which need modification or which shall apply in addition. The Statement of Work has priority over the present document in case of conflict.

MANAGEMENT

General

The Contractor shall implement effective and economical management for the Project. His nominated Project Manager shall be responsible for the management and execution of the work to be performed and, in the case of an industrial team, for the coordination and control of the industrial team’s work.

Access

- During the course of the Contract the Agency shall be afforded free access to any plan, procedure, specification or other documentation relevant to the programme of work. Areas and equipment used during the development/testing activities associated with the Contract shall also be available for inspection and audit.

- The Contractor shall notify the Agency at least three weeks before the start of any test programme, or as mutually agreed, in order to enable the Agency to select those tests that it wishes to witness. The Agency shall notify the Contractor of its visit at least one week in advance.

REPORTING

Minutes of Meeting

- The Contractor is responsible for the preparation and distribution of minutes of meetings (see ECSS-M-20 section 5.3.1 for more details) held in connection with the Contract. Electronic and paper versions shall be issued and distributed to all participants, to the Agency's technical representative (4 copies) and to the ESA Contracts Officer (1 copy), not later than ten (10) days after the meeting concerned.

- The minutes shall clearly identify all agreements made and actions accepted at the meeting together with an update of the Action Item List (AIL) and the Document List. The minutes shall be signed.

Note: 	This clause may be restricted to progress meetings if specifically expressed.

Documents List

The Contractor shall create and maintain a Document List, recording all the documents produced during the work, including reports, specifications, plans and minutes. The list shall indicate the document reference (with unique identifier), type of document, date of issue, status (draft or approved by the Agency), confidentiality level and distribution. This list shall be maintained under configuration control.

Action Item List (AIL)

The Contractor shall maintain an Action Item List (AIL, see ECSS-M-20 section 5.3.2 for more details), recording all actions agreed with the Agency. Each item shall be uniquely identified with reference to the minutes of the meeting at which the action was agreed and will record generation date, due date, originator and the person instructed to take action. The AIL shall be reviewed at each progress meeting.

Bar-Chart Schedule

- The Contractor shall be responsible for maintaining the bar-chart for work carried out under the Contract, as agreed at the kick-off meeting.

- The Contractor shall present an up-to-date chart for review at all consequent meetings, indicating the current status of the Contract activity (WP's completed, documents delivered, etc.).

- Modifications of the schedule shall be contractually binding only if approved in writing by the Agency's representative for contractual and administrative matters.

Risk Register

- The Contractor shall be responsible for maintaining a risk register, agreed at the kick-off meeting.  This register shall identify potential risks, their likelihood and severity, and propose meaningful mitigation measures (see ECSS-M-00-03B for more details).

- The Contractor shall present an up-to-date risk register in his progress reports for review at monthly progress meetings.

Progress Reports

Every month, the Contractor shall provide a Progress Report to the Agency's representatives, covering the activities carried out under the Contract (see ECSS-M-20 section 5.3.3 for more details). This report shall refer to the current activities shown on the latest issued bar-chart and shall give:

a.1	action items completed during the reporting period

a.2	a status report on all long lead or critical delivery items

a.3	a description of progress: actual vs. schedule, milestones and events accomplished

a.4	reasons for slippages and/or problem areas, if any, and corrective actions planned and/or taken, with revised completion date per activity

a.5	events anticipated during the next reporting period (e.g. milestones reached)

a.6	expected date for major schedule items

a.7	milestone payment status

a.8	status of risks.

Problem Notification

The Contractor shall notify the Agency's representatives (Technical Officer and Contracts Officer) of any problem likely to have a major effect on the time schedule of the work or to significantly impact the scope of the work to be performed (due to e.g. procurement problems, unavailability of facilities or resources, etc.).

Technical Documentation

- As they become available and not later than the dates in the delivery plan, the Contractor shall submit, for the Agency's approval, technical notes, engineering drawings, manufacturing plans, test plans, test procedures, specifications and Task/WP reports.

- Technical documentation to be discussed at a meeting with the Agency shall be submitted two (2) weeks prior to the meeting.

- Technical documents from Subcontractors shall be submitted to the Agency only after review and acceptance by the Contractor and shall be passed to the Agency via the Contractor’s formal interface to the Agency.

- Tests carried out under the Contract shall be performed according to test plans and test procedures approved by the Agency's Technical Officer (see ECSS-E-10 Part 2A and ECSS-Q-20A for more details).

MEETINGS

- The kick-off meeting shall take place at the Agency's premises.

- Progress meetings shall be held at approximately 2- to 3-monthly intervals, alternating between Agency premises and Contractor premises.

- The final presentation shall take place at the Agency's premises.

- Additional meetings may be requested either by the Agency or the Contractor.

- The Contractor shall give to the Agency prior notice of any meetings with Third Parties to be held in connection with the Contract. The Agency reserves the right of participation in such meetings.

- With due notice to the Contractor the Agency reserves the right to invite Third Parties to meetings to facilitate information exchange.

- For all meetings with the Agency, the Contractor shall ensure that proper notice is given at least two (2) weeks in advance. For all other meetings, the Contractor shall inform the Agency, which reserves the right to participate. The Contractor is responsible for ensuring the participation of his personnel and those of the Subcontractor(s), as needed.

- For each meeting the Contractor shall propose an agenda in electronic form and shall compile and distribute handouts of any presentation given at the meeting.

DELIVERABLES

This section specifies the generic deliverables that can be envisaged. The actual list of deliverables under the Contract is specified in the Statement of Work which may include, delete or add deliverables with respect to those specified in this Chapter.

Documentation

- In addition to the documents to be delivered according to section 2 here above, the following documentation shall also be deliverable. In the case of alternative choices herein, the Statement of Work specifies which ones are applicable.

- All documentation deliverables mentioned hereunder (including all their constituent parts) shall also be delivered in electronic form in a format agreed by the Agency (PDF format and the native format, and in other exchange formats where relevant (e.g. CAD, drawings, databases)).

- All the documentation shall be delivered on computer readable media (e.g. CD-ROM, DVD-ROM) as agreed by the Agency with an additional two (2) paper copies.

- The draft version of the documentation shall be sent to the Technical Officer in three (3) copies not later than two (2) weeks before the documentation is to be presented. The final version shall be provided in a number of copies specified in the Statement of Work.

Final Report

- The Final Report shall provide a complete description of all the work done during the activity and shall be self-standing, not requiring to be read in conjunction with reports previously issued. It shall cover the whole scope of the activity, i.e. a comprehensive introduction of the context, a description of the programme of work and report on the activities performed and the main results achieved.

- For phased contracts, a Final Report shall be produced at the end of each Phase in accordance with the above definition, describing the work and results of that Phase and previous Phases. It becomes the Final Report in case the Agency decides not to proceed with the subsequent Phase(s).

Technical Data Package

Each (design and development) contract shall be completed with a Technical Data Package. For a contract with Phases, the Technical Data Package shall be provided at the end of a Phase in the case that the Agency decides not to proceed with the next Phase. The Technical Data Package consists of the final versions of all approved technical documents.

Summary Report

For each (design and development) contract, one Summary Report shall be produced. It shall summarise the findings of the Contract concisely and, informatively. The Summary Report shall be approximately 20 pages or 6000 words.

NOTE:

The Agency may request the Contractor to produce the Summary Report in the form of a paper suitable for publishing in a technical journal.

Executive Summary Report

The Executive Summary Report shall concisely summarise the findings of the Contract. It shall be suitable for non-experts in the field and should also be appropriate for publication. For this reason, it shall not exceed five (5) pages of text and ten (10) pages in total (1500 to 3000 words).

Abstract

Each (study) contract shall also be completed with an Abstract, summarising the work performed. It shall be suitable for application at symposiums or technical journals, normally not exceeding three (3) to four (4) pages of text with coloured illustrations or photographs where appropriate.

Brochure

A Brochure is intended for marketing purposes. It shall be concise and it shall include a short description of the work performed and applications of the development, a photograph or functional drawing if applicable, technical fact sheet, estimate of availability (delivery time) and a contact point for marketing purposes.

It shall contain one (1) or two (2) pages of text (i.e. up to about 700 words).

Photographic Documentation

Photographic documentation comprises photographs of hardware under manufacture, showing major progress, as well as of tests and test set-ups. Videos presenting the functioning of hardware/test set-up and relating test activities may also be included in this category.

Contract Closure Documentation

The Contract Closure Documentation is a mandatory deliverable, due at the end of the Contract (or at the end of a Phase in case the Agency decides not to proceed with the following Phase).  For the avoidance of doubt, “end of the Contract” shall mean the finalisation of a series of tasks as defined in the Statement of Work attached to this Contract.  Therefore, work performed under Riders or Contract Change Notices adding new tasks with respect to the original contract shall require separate Contract Closure Documentation. The contents of the Contract Closure Documentation shall conform to the layout provided in Annex A hereto.

Hardware

Hardware (incl. test equipment and control electronics) built or purchased under the Contract, together with an Operation Manual, shall be a deliverable item after completion of the associated activities at the Contractor's premises, unless otherwise agreed in writing by the Agency.

Computer Programs and Models

Computer programmes, mathematical models of any type (e.g. closed-form, worksheets, XML, CAD/CAE) and HDL models developed or procured under the Contract shall be a deliverable, unless the Agency agrees otherwise in writing. Re-used or proprietary software embedded in the deliverable product and required for its correct functioning shall also be deliverable.

Project Web Page

Not Applicable

COMMERCIAL EVALUATION (space market)

The Commercial Evaluation is a report containing an analysis and evaluation of the potential in the space market of the output (products) of the Contract.

The report shall identify the maturity of the output of the subject activity with respect to the market and, if applicable, describe the required additional work and the level of funding required for the product to reach a marketable level.

ANNEX A: LAYOUT FOR CONTRACT CLOSURE DOCUMENTATION

for

ESA Contract No. ...... [INSERT NUMBER]

“P2-NEO-V NEO Survey Telescope Detailed Design”,

hereinafter referred as the “Contract”

Section 1 – Parties, Contract Duration and Financial Information

| Contractor | [CONTRACTOR NAME] |
| --- | --- |
| Sub-Contractor(s) (state if not applicable) | [NAME AND COUNTRY] |
| Contract Duration | From: To: | Phase 1 from: to: |
|  |  | Phase n from: to: |
| Total Contract Price (including all CCNs, Work Orders, Call of Orders) and Total Contract Value (in case of co-funding; state if not applicable) | EUR EUR |
| Broken down as follows: | Original Contract Price and original Contract Value (in case of co-funding; state if not applicable) | XXX EUR (XXX EUR) EUR |
|  | CCN x to n Work Order x to n Call-Off Order x to n | EUR in total EUR in total EUR in total |

Section 2 – Recapitulation of Deliverable Items

2.1	Items deliverable under the Contract

If any of the columns do not apply to the item in questions, please indicate “n/a”.

Table 2.1.1 –	Items deliverable according to the Statement of Work

| Type | Ref. No. | Name / Title | Description | Replacement Value (EUR)/ Other | Location) | Property of | Rights granted / Specific IPR Conditions) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Documentation |  |  |  |  |  |  |  |
| Hardware |  |  |  |  |  |  |  |
| Software |  |  | (Delivery in Object code / Source code?) |  |  |  |  |
| Other |  |  |  |  |  |  |  |

Table 2.1.2 –	Other Deliverable Items: Inventory of Items produced or purchased under the Contract (if applicable)

[OPTION 1: No Fixed Assets]

No Fixed Asset has been acquired under the Contract by the Contractor and/or its Sub-Contractor(s).

[OPTION 2: Fixed Assets]

Any fixed assets, acquired under the Contract by the Contractor and/or its Sub-Contractors are listed in the List of Fixed Assets attached below. The Contractor certifies that all its obligations with regards to Fixed Assets have been fulfilled. The Agency will inform the Contractor of its decision with respect to the disposal of Fixed Assets items.

|  |  |  |  | ESA DECISION ● |
| --- | --- | --- | --- | --- |
| Item Name | Part/ Serial Reference Number | Location | Value | Deliver to ESA | Sell or Dispose of | Leave in (Sub-) Contractor’s Custody |

Table 2.1.3 –	Customer Furnished Items and Items made available by the Agency

Any Customer Furnished Items and/or Items made available by the Agency to the Contractor and/or its Subcontractor(s) under the Contract, are listed in the following List of Customer Furnished Items and Items made available by the Agency. The following tables certify which of the items have been returned to the Agency and which of the items remain in the custody of the Contractor, and/or a Sub-Contractor(s) and/or a Third Party for further ESA work or for other purposes.

Customer Furnished Items

|  |  |  |  | ESA DECISION |
| --- | --- | --- | --- | --- |
| Item Name | ESA Inventory Number | Location | Insurance Value | Confirmation of Receipt | Deliver | Leave at (Sub-) Contractor’s Disposal |

Items made available by the Agency

| Item Name | ESA Inventory Number | Location | Replacement Value | Deliver | Leave at (Sub-) Contractor’s Disposal |
| --- | --- | --- | --- | --- | --- |

Table 2.1.4 –	Background Information used and delivered under the Contract (see Clause 43 of the General Clauses and Conditions)

The following background information has been incorporated in the deliverable(s):

| Proprietary Information (title, description) | Owner (Contractor, Subcontractor(s), Third Party/ies) | Affected deliverable (which documents, hardware, software, etc.) | Description impact on ESA’s rights to the deliverable | Other/comments |
| --- | --- | --- | --- | --- |

Section 3 – Output from / Achievements under the Contract

3.1	Technology Readiness Level (TRL)

Indicate the TRL of the technology developed under the Contract using the classification given below.

| Initial TRL | Planned TRL as activity outcome | Actual TRL at end of activity |
| --- | --- | --- |

| 1 | Basic principles observed and reported |
| --- | --- |
| 2 | Technology concept and/ or application formulated |
| 3 | Analytical and experimental critical function and/ or characteristic proof of concept |
| 4 | Component and /or breadboard validation in laboratory environment |
| 5 | Component and /or breadboard validation in relevant environment |
| 6 | System/ subsystem model or prototype demonstration in a relevant environment |
| 7 | System prototype demonstration in an operational environment |
| 8 | Actual system completed and ‘flight qualified’ through test and demonstration |
| 9 | Actual system ‘flight proven’ through successful mission operations |

NOTE:	 The TRL shall be assessed by ESA. The Agency’s responsible Technical Officer shall verify TRLs 1-4 while TRLs 5-9 shall be assessed through an ESA-internal formal procedure.

3.2	Achievements and Technology Domain

……………………………………………………..

Provide a concise description (max 200 words) of the achievements of the Contract and its explicit outcome (including main performances achieved): please refer to the final documentation (e.g. Final Report)

Please indicate the Technology Domain (TD 1 to 25) of the development (please tick off):

|  | 1 | On-Board Data Systems |  | 14 | Life & Physical Sciences |
| --- | --- | --- | --- | --- | --- |
|  | 2 | Space System Software |  | 15 | Mechanisms & Tribology |
|  | 3 | Spacecraft Electrical Power |  | 16 | Optics |
|  | 4 | Spacecraft Environment & Effects |  | 17 | Optoelectronics |
|  | 5 | Space System Control |  | 18 | Aerothermodynamics |
|  | 6 | RF Payload and Systems |  | 19 | Propulsion |
|  | 7 | Electromagnetic Technologies and Techniques |  | 20 | Structures & Pyrotechnics |
|  | 8 | System Design & Verification |  | 21 | Thermal |
|  | 9 | Mission Operations and Ground Data Systems |  | 22 | Environmental Control Life Support |
|  | 10 | Flight Dynamics and GNSS |  | 23 | EEE Components and Quality |
|  | 11 | Space Debris |  | 24 | Materials and Processes |
|  | 12 | Ground Station System & Networking |  | 25 | Quality, Dependability and Safety |
|  | 13 | Automation, Telepresence & Robotics |  |  |

3.3	Application of the Output/ Achievements

Please tick off as appropriate:

Possible use in programme:

………………………………………………………..

Please indicate the service domain (see table) relevant to a possible application

|  | 1 | Earth Observation |
| --- | --- | --- |
|  | 2 | Science |  |
|  | 3 | Human Spaceflight and Exploration |
|  | 4 | Space Transportation |
|  | 5 | Telecommunications |
|  | 6 | Navigation |
|  | 7 | Generic Technologies and Techniques |
|  | 8 | Security |
|  | 9 | Robotic Exploration |

Actual use in programme:

………………………………………………………..

Please describe the specific programme and application or mission for which the output of this Contract is or will be used.

3.4	Further Steps/Expected Duration

Please tick off as appropriate:

No further development envisaged.

Further development needed:

……………………………………………………….

Please describe further development activities needed, if any, to reach TRL 5/6 including an estimate of the expected duration and cost.

3.5	Potential Non-Space Applications

………………………………………………………

Describe any potential non-space applications or products that may benefit from the technology that has been developed. Emphasize potential markets and costumers where known.

………………………………………………………..

Describe the principle features of technology that would be required in a technology demonstrator for any identified non-space application. Include an estimate of the resources in time and money that would be required.

Section 4 – Statement of Invention

[OPTION 1: NO INVENTION]

In accordance with the provisions of the above Contract, ……………[Company] hereby certifies both on its own behalf and that of its consortium/Subcontractor(s), that no Intellectual Property Right(s) has(ve) been registered in the course of or resulting from work undertaken for the purpose of this Contract; and that no inventions have been made in the course of or resulting from work undertaken for the purpose of this Contract that generated knowledge that could be registered as Intellectual Property Rights.

[OPTION 2: INVENTION]

In accordance with the provisions of the above Contract, ……………[Company] hereby certifies both on its own behalf and that of its consortium/Subcontractor(s) that the following Intellectual Property Right(s) has(ve) been registered in the course of or resulting from work undertaken for the purpose of this Contract.

…………………….

[OPTION]: In accordance with the provisions of the above Contract, ……………[Company] hereby certifies both on its own behalf and that of its consortium/Subcontractor(s) that the following inventions have been made in the course of or resulting from work undertaken for the purpose of this Contract but have not been registered as Intellectual Property Rights:

…………………….

[OPTION]: In accordance with the provisions of the above Contract, ……………[Company] hereby certifies both on its own behalf and that of its consortium/Subcontractor(s) that the following inventions have been made in the course of or resulting from work undertaken for the purpose of this Contract and are foreseen for and/or in the process of registration:

The Agency’s rights on such registered and/or unregistered Intellectual Property Rights shall be in accordance with the ESA GCC Part II provisions as amended by the above Contract.

# APPENDIX 4: CONTRACT CHANGE NOTICE

For submission of a change as per Clause 13 of the General Conditions, the Contractor shall submit his proposal in the format of a CCN using the cover page included below. The form shall be filled with the following information as a minimum:

- The Contractor’s name and the Contract number

- The title of the area affected by the change (Work Package reference, new work, etc.)

- The name of the initiator of the change (Contractor or ESA)

- The description of the change (including Work Package Descriptions, WBS, etc.)

- The reason for the change

- The price breakdown in €, if any (breakdown by company, Phase, etc., including PSS-A2 and PSS-A8 forms)

- The Milestone Payment Plan for the CCN if any

- Effect on other Contract provisions

- Start of work - end of work (including contractual delivery dates and overall planning, milestones, etc.)

- A CCN Form, as per the format below, signed by the Contractor’s representatives

The Contractor shall, on request of the Agency, provide additional documentary evidence. At the request of either Party, the proposed change may be discussed at a Change Review Board, consisting of both the Contracts Officer and the Technical Officer of each Party.

|  | DIRECTORATE: | Contractor: |
| --- | --- | --- |
|  |  | Contract No.: |
| CONTRACT CHANGE NOTICE No. | DATE: |
| TITLE OF AREA AFFECTED (WORK PACKAGE ETC): | WP REF: |
|  | INITIATOR OF CHANGE: |
| DESCRIPTION OF CHANGE |
| REASON FOR CHANGE |
| PRICE BREAKDOWN (Currency)/PRICE-LEVEL |
| EFFECT ON OTHER CONTRACT PROVISIONS | START OF WORK |
|  | END OF WORK |
| CONTRACTOR’S PROJECT MANAGER: DATE: | CONTRACTOR’S CONTRACTS OFFICER: DATE: |
| [DISPOSITION RECORD OR OTHER AGREED CONDITION RECORDED WITH THE CCN APPROVAL] |
| ESA TECHNICAL OFFICER: DATE: | ESA CONTRACTS OFFICER: DATE: |

# APPENDIX 5: HEALTH, SAFETY AND SECURITY REGULATIONS

# (if applicable: in case the Contractor is requested to perform any activity on-site the ESA premises)

For work on-site the Agency premises the following conditions apply:

    - The Contractor and its personnel, shall adhere to the ESA Health, Safety and Security Regulations applicable at the respective ESA establishment. They shall be made available to the Contractor upon request.

    - All Contractor’s personnel, who need to enter the Agency’s premises in order to render the work under this Contract, shall be issued with an identity card by the Agency. This card shall clearly identify the relevant persons as Contractor’s personnel. This card must be visibly carried by the personnel concerned on entering and leaving the Agency’s site and at all times, when personnel is present on the site. Identity cards must be immediately returned to the Agency, when personnel is replaced and on termination of the work rendered under the Contract. Upon the start of the WO, the Contractor shall supply to the Agency’s Technical Officer a complete list of all on-site personnel working under the WO and all relevant information to enable the Agency’s Technical officer to identify the personnel concerned. This list shall be countersigned by the Agency’s Technical Officer and any changes shall be notified to the Agency’s Technical Officer by the Contractor in writing five (5) working days before the change takes place.

    - All visitors to the Contractor on an Agency site, including the Contractor’s personnel not working under this Contract, shall complete the formal visitor procedure at each site.

    - Infringement of the regulations by the Contractor, its personnel or their visitors, will be notified in writing to the Contractor, who will take appropriate measures to ensure future compliance. In the event of serious infringements of the regulations, and in consultation with the Contractor, the Agency may prohibit the entry onto this site(s) of the person or persons concerned. The consequences of such prohibition shall be borne by the Contractor.

# APPENDIX 6: ESA POLICIES ON THE USE OF ESA COMMUNICATION FACILITIES

# (if applicable: in case the Contractor is requested to perform any activity on-site the ESA premises)

ESA COMMUNICATION FACILITIES

The Contractor’s personnel shall use ESA Communication Facilities (e.g. telephone, fax, e-mail, etc.) exclusively for purposes covered under the Contract.

The Contractor agrees to comply with, and shall ensure that its personnel complies with all restrictions, regulations, policies and requirements designed to protect the Agency’s information, its computing resources and its reputation. In particular, the Contractor shall adhere to instruction “Acceptable use of corporate IT infrastructure services”, which is an integral part of the Contract and can be found under the following link:

http://esaitserviceportal.esa.int/sites/itsp/SitePages/Home.aspx

The Contractor shall ensure that all of its personnel using ESA Communication facilities appends the following signature profile to any written communication:

Company Name

Contract Title, ESA Address Code

ESA Establishment address

ESA/ESOC Robert-Bosch-Strasse 5 64293 Darmstadt Germany Tel: …………………………….. Fax: ……………………….

    - Responsibilities

1.1	On-site industrial staff using ESA Communication Facilities shall in particular:

- Ensure that their use of service/facilities is wholly consistent with the purpose of the Contract.

- Ensure that all communications are clearly marked with the name of the Company using them appending to each communication the signature profile indicated above.

- Ensure that their use of the services/facilities does not bring the Agency into dispute.

- Comply with the Agency’s Information Security rules and procedures (for example, by scanning all files copied from Internet or other external sources for viruses using tools provided by the Agency for this purpose).

- Notify immediately the Agency’s Information Security Officer, at the appropriate site, of any actual or suspected security threat to the Agency’s automation resources.

1.2	On-site industrial staff using ESA Communication Facilities shall not:

- Attempt to bypass any of the Agency’s security mechanism either from within or outside the Agency’s premises.

- Violate any law or third party rights by using the service/facilities. These laws/rights generally prohibit the unauthorized alteration, modification, damage, destruction, or access to software or information, and also theft of services, fraud and embezzlement by using automated systems.

- Make copies of copyrighted material, store such copies on Agency systems, place copies on the Internet or transmit them over the Agency’s networks.

- Use the service/facilities for financial gain or private purposes (for example conduct private business).

- Use the service/facilities to conduct company business other than that covered by the Contract.

- Use the service/facilities to intentionally copy computer programs from the Internet.

- Use the service/facilities in any way that would expose the Agency to claims of liability, for instance by:

  - Transmitting defamatory (libelous or scandalous) statements.

  - Transmitting, receiving or copying obscene material.

  - Using offensive language, etc.

    - Access to a disclosure of stored electronic mail communications

The Agency’s System Administrator may access and view a communication if this is necessary when investigating or correcting an operational problem.

    - Yearly verification

Verification may be made each year by the Agency by carrying out a random check in order to verify the correct use of access to the Internet.

    - Privacy

The Agency will not guarantee the privacy or confidentiality of the Contractors’ correspondence using the Internet access service.

    - Declaration of compliance

The Contractor shall ensure that each of its personnel working on ESA premises under this Contract

Hs read understood the ESA Health, Safety and Security Regulations, the instruction “Acceptable use of corporate IT infrastructure services” and the ESA policies on the use of ESA Communication Facilities

And

Has signed the Declaration of Compliance, attached hereto as Annex 1

Before such personnel starts working under the Contract.

The Contractor shall keep all signed declarations in his files and shall present them to the Agency’s Contract Officer, upon request, through CGS’ Contract Officer.

COMPANY’S LETTERHEAD

CGS CONTRACT No. XXXXXXX

ANNEX 1 – DECLARATION OF COMPLIANCE

WITH

ESA Health, Safety and Security Regulations;

Instruction “Acceptable use of corporate IT infrastructure services”;

ESA Policies on the use of ESA Communication Facilities.

I ……………………… (name) hereby declare that I have read and understood the above-mentioned Regulations, policies and Instructions and that I shall comply with them.

-------------------------------------			------------------------------------------

(Name)						(Place and Date)

# Footnotes

In case the item is not delivered to ESA, please indicate the location of the deliverable and the  reason for non-delivery (e.g. loan agreement, waiver, future delivery, etc.)

e.g. IPR constraints, deliverable containing proprietary background information (see also 2.1.4 below)

	 To be completed by ESA

if not explicitly stated otherwise, the contractual stipulations shall prevail in case of conflict with the description provided in this table