Ref. no.: 279612/2018-ČRA

Contract for Work

Entered into on the below-mentioned day, month and year by and between:

### Client: 			Czech Republic—Czech Development Agency

Represented by: 		Ing. Pavel Frelich, Director

Registered office: 		Nerudova 3, 118 50 Praha 1

Client’s contact person:	Mgr. Kateřina Šimová

Phone: 			XXXXXXXXX

E-mail: 			XXXXXXXXX

Company ID no.: 		75123924

Bank connection: 		XXXXXXXXXXXXXXX

Account number: 		XXXXXXXXXXXXXXX

(hereinafter the “Client”)

And

Contactor: 			UAD Studio LLC

Represented by: 		Noe Sikharulidze, Director

Registered office:		Varketili massif, plato #II, 24/53, Isani-Samgori district, Tbilisi, GEORGIA

Actual Address: 		Kipshidze #9, Tbilisi, GEORGIA

Company ID no.: 		206218109

Tax ID no.: 			206218109

Bank connection: 		XXXXXXXXXXXXXXX

Account number: 		XXXXXXXXXXXXXXX

Contact person in contractual matters: Noe Sikharulidze Director

Contact person in technical matters: Koba Surmava Architect

Phone: 	XXXXXXXXXXXX (Noe Sikharulidze); XXXXXXXXXXX (Koba Surmava), E-mail: XXXXXXXXXXXXX

(hereinafter the “Contractor”)

# Article 1

# Subject-matter of Contract

1. The Contractor hereby undertakes to carry out duly at its costs and on its liability for the Client the work specified in Article 2 hereof.

2. The Client hereby undertakes to pay the Contactor duly and in time for the performance of the work the agreed remuneration under the terms and conditions laid down by this Contract.

3. The parties have further agreed that this Contract also applies to all other activities and services carried out and provided by the Contractor in connection with the subject-matter of this Contract.

# Article 2

# Work

The work for the purposes of this Contract means the preparation of a complete project documentation which will subsequently be used for the construction of a new five-floor pavilion of a paediatric faculty hospital Jhvania in Tbilisi. The work is specified in detail in Annex no. 1 of the Contract titled “Procedure of implementing the public contract”. Attached as Annex no. 2, Annex no. 3, Annex no. 4 and Annex no. 5 to the Contract is, respectively, the Structured Budget, Certificate of Incorporation / Tax registration certificate, Description of the Planed Construction and the Construction Program. The project documentation must be fully in compliance with the Georgian legislation on the construction of medical facilities and all other regulations and laws valid in place and must contain all documents and essentials so that the construction of the hospital pavilion may be implemented according to the project documentation and fully in compliance with Georgian regulations. The Contractor shall also provide and cover the insurance of the complete project documentation. The Contractor shall prepare the project documentation on the basis of the Construction program (Annex no. 5 of the Contract) and the Description of the Planned Construction (Annex no. 4 of the Contract) and instructions of the Client. The Construction program is binding for the first stage of the project preparation—concept of the construction. The Construction program shall be updated on the basis of the Concept of the construction after agreement with the Client and the updated Construction program shall be binding on the preparation of the project.

# Article 3

# Time Plan

The parties have explicitly agreed that the work must be completed by no later than 30 June 2018.

# Article 4

# Price of Work and Payments

1. The parties have agreed that the Client shall pay the Contractor for the implementation of the work under Article 2 hereof remuneration in the total amount of EUR 56,188.00, including VAT. So agreed remuneration also covers all the costs arising to the Contractor in connection with the implementation of the work.

2. The amount as per clause 1 of this Article shall be paid to the Contractor in three payments linked to the completion of the three stages of the project documentation (Concept of the construction, Project, Budget). The first payment  in the amount of EUR 16,856.00, including Georgian VAT, shall be paid to the Contractor upon the presentation of the Concept of the construction (Article 2, clause 1) prepared on the basis of the Construction program and the Description of the Planned Construction. After the formal handover of this part of the work pursuant to Article 7 hereof and its approval by the Client the Contractor shall issue the first advance invoice. The second payment in the amount of EUR 28,094.00, including Georgian VAT, shall be paid to the Contractor once a final building permit has been obtained. After the formal handover of this part of the work pursuant to Article 7 hereof and its approval by the Client the Contractor shall issue the second advance invoice. The third payment  in the amount of EUR 11,238.00, including Georgian VAT, shall be paid to the Contractor after the completion of the work and its handover under Article 7 hereof on the basis of an invoice issued by the Contractor after the completion of the work and its handover to the Client.

3. The invoice shall always be issued in two copies and delivered to the Client’s herein specified address always within ten days from its issue. In the invoice the Contractor shall state the project code GE-2017-054-FO-16050, sector: healthcare.

4. The maturity period is 21 days from the delivery of the invoice to the Client. The date of payment means the day when the payment is subtracted from the Client’s account. The invoice must have all the essentials required of such document. The Client may return an invoice to the Contractor within the maturity date without making any payment if the invoice contains incorrect data or if the handover protocol under Article 7 hereof is not submitted.

# Article 5

# Obligations of the Contractor

1. The Contractor is obligated to perform duly and in time all its obligations arising from this Contract.

2. The Contractor is especially liable for:

- ensuring the compliance of the work with the applicable legal regulations;

- implementation of the work in the required quality

- in time within the deadlines specified herein or by Client’s instructions

3. The Contractor is not liable for any delay in the consequence of the Client's failure to give assistance under Article 6 hereof.

# Article 6

# Obligations of the Client

The Client is obligated to give the Contractor the necessary assistance for the performance of the subject-matter of the Contract. Regarded as necessary assistance for the purposes of this Contract is in particular:

a) the provision of all information and materials directly related to the subject-matter of this Contract within no later than three working days after the relevant request, unless agreed otherwise between the parties;

b) designation of persons to cooperate with the Contractor for the entire time of the performance of the Contract who will be able to comment in a qualified manner on the situations, questions and requirements, if any, connected with the performance of the Contract.

# Article 7

# Acceptance of Work

- The parties have agreed that the work shall be handed over to the Client in three stages. Each stage shall be taken over and approved by the Client on the basis of a handover protocol signed by both the parties.

- The prepared project documentation must be approved in the electronic form by the Client before it is delivered in the printed form. The Contractor shall present the electronic version of the prepared project documentation to the Client for approval within no later than 7 working days before the planned release of the final version.

- Upon the signature of the handover protocol the work shall be deemed duly performed, that is, completed and handed over to the Client. This provision does not in any way limit the Client's claims arising from liability for potential legal or factual defects of the work as defined in the applicable provisions of Civil Code and this Contract.

# Article 8

# Compensation of Damage, Contractual Penalties

1. The parties have explicitly agreed that for the purposes of damage compensation under this Contract loss of profits shall not be regarded as damage and therefore none of the parties shall demand any compensation of a loss of profits.

2. The parties have agreed that in the event of Contractor’s delay with due implementation and handover of the work to the Client within the deadline specified in Article 3 hereof the Contractor shall pay the Client a contractual penalty in the amount of EUR 25 for each day of the delay with the fulfilment of this obligation.

3. The parties have agreed that in the event of Client’s delay with due and timely payment of the price of the work pursuant to the provision of Article 4 hereof the Client shall pay the Contractor a contractual penalty in the amount of 0.05% of the unpaid price of the work for each day of the delay with the fulfilment of this obligation.

# Article 9

# Dispute Resolution

The parties have further agreed that in the event of a dispute or a suspected or actual violation of the terms and conditions hereof they shall at first try in good faith together to settle the matter between themselves and only after this option turns out unproductive, they shall bring the matter before a court with the subject-matter and local jurisdiction.

# Article 10

# Termination of Contract

The effectiveness of this Contract may be terminated:

- by a written agreement of the parties,

- either of the parties to this Contract may withdraw from this Contract after having granted the other party in writing a time limit of thirty (30) days for the rectification of identified defects or unfulfilled obligations arising from this Contract if the party which receives such notice fails to rectify the breach within the granted time limit of thirty (30) days which commenced on the day of the delivery of such notice. The Contract is terminated by withdrawal on the day when a written withdrawal notice is delivered to the other party. The parties have explicitly agreed that if the addressee is not reached or refuses to accept the consignment and confirm in writing the acceptance, the consignment shall be deemed delivered on the third day after its deposition;

- the Client may withdraw from this Contract without stating a reason. The notice period is fifteen days and commences upon the delivery of the notice to the Contractor.

# Article 11

# General and Final Provisions

1. The parties declare that this Contract is entered into between them genuinely and freely, not in duress or under noticeably disadvantageous conditions.

2. Should this Contract have any legal defects, in particular if any of its provisions is in conflict with valid legal regulations, which might result in a situation when this Contract is deemed invalid, such provision shall be regarded as separate (and therefore separately invalid) and the Contract shall be viewed as if it has never contained such provision.

3. This Contract is made in Czech, English and Russian language. In the case of discrepancies between English and Russian version of this Contract, the English version prevails.

4. Unless explicitly agreed otherwise in this Contract, the relationships between the parties under this Contract shall be governed by the legal regulations valid in the Czech Republic. The parties agree that the local court is the general court of the client.

5. This Contract may only be changed by a numbered written amendment signed by the authorized agents of both the parties.

6. Neither party is liable for any delay or non-performance due to circumstances beyond its control.

7. This Contract constitutes an entire agreement between the parties and substitutes all prior agreements, arrangements and communications regarding the work. No other agreements, declarations, guarantees or other matters, whether oral or written, shall be deemed binding on the said parties in connection with the subject-matter of this Contract.

8. All notices and other communications delivered under this Contract must be made in writing and they become effective upon their delivery to the relevant party to the address specified in the heading of this Contract.

9. This Contract is drawn up in four counterparts and each party shall receive two counterparts.

10. The parties are aware of the fact that this Contract will be published in the Register of Contracts under Act no. 340/2015 Coll., on Register of Contracts because the Client is a person obligated under this act, and the parties agree with the publication. The Client agrees to arrange the publication within 30 days from the signature of this Contract by both parties.

11. The Contract becomes valid on the day of its signature and effective upon its publication in the register of contracts.

List of Annexes:

Annex no. 1: Procedure of implementing the public contract

Annex no. 2: Structured Budget

Annex no. 3: Certificate of Incorporation / Tax Registration Certificate

Annex no. 4: Description of the Planned Construction

Annex no. 5: Construction Program

In Prague on  	           In Tbilisi on

For the Client: 	           For the Contractor:

…………………………………..	                …………………………………..

Ing. Pavel Frelich	Noe Sikharulidze

Director of Czech Development Agency	Director of UAD Studio LLC